🕉  PROJECT TRINETRA

Agentic Credit Intelligence OS — FINAL BUILD PLAN

Version 3.0  |  Deadline: March 10  |  Intelli-Credit Challenge Aligned

──────────────────────────────────────────────────────────────────────────────────────────

| Member | Role | Primary Agents | Key Skill Used |
| --- | --- | --- | --- |
| Ankit | AI/ML | Doc Intelligence, GST, Bias, PD Transcript, Compliance | Python, OCR, NLP, Graph |
| Utkarsh | AI/ML | Web Intelligence, Risk, Model Selector, CAM, Stress, EWS, Monitor | ML, SHAP, LIME, Weaviate |
| Devraj | Frontend | React UI, Dashboard, Live Feed, Stress Sim, Replay, PD Portal | React, WebSocket, Charts |
| Sankalp | Backend | Spring Boot APIs, UCSO, Kafka, Auth, S3, WebSocket | Java, Kafka, Postgres |

──────────────────────────────────────────────────────────────────────────────────────────

0.  PROBLEM STATEMENT — STRICT COMPLIANCE MAP

This section verifies every PS requirement is covered. If something is not in this table, do not build it.

| PS Requirement | Source | Our Solution | Owner |
| --- | --- | --- | --- |
| Multi-format PDF parsing | Pillar 1 | Doc Intelligence Agent: pdfplumber + Tesseract OCR fallback + confidence scoring | Ankit |
| GST ↔ Bank Statement reconciliation | Pillar 1 | Bank Reconciliation Sub-Agent: cross-compare GST turnover vs bank credit entries | Ankit |
| Circular trading detection | Pillar 1 | GST Agent: networkx directed graph, cycle detection, circular_trade_index | Ankit |
| Revenue inflation detection | Pillar 1 | Bank Recon: bank_turnover > GST_turnover × 1.3 = INFLATION FLAG | Ankit |
| ITR parsing | Pillar 1 data sources | Doc Agent: extract taxable income, advance tax paid, Schedule BP fields | Ankit |
| Board meeting minutes parsing | Pillar 1 unstructured | Doc Agent: extract key decisions, director changes, dividend declarations | Ankit |
| Rating agency report parsing | Pillar 1 unstructured | Doc Agent: extract rating, outlook, key rationale | Ankit |
| Shareholding pattern extraction | Pillar 1 unstructured | Doc Agent: extract promoter %, FII %, pledged shares % | Ankit |
| Sanction letter parsing | Pillar 1 unstructured | Doc Agent: extract limit, rate, covenant breaches from other bank letters | Ankit |
| Web-scale secondary research | Pillar 2 | Web Intelligence Agent: Weaviate KB + live news + Surepass eCourt API | Utkarsh |
| MCA filing ingestion | Pillar 2 / External | MCA Sub-Pipeline: scrape mca.gov.in for director changes, charges, status | Utkarsh |
| Litigation history (eCourts) | Pillar 2 / External | Surepass eCourt CNR API: active cases, case type, severity | Utkarsh |
| Sector/regulatory headwinds | Pillar 2 / External | RBI circular preload in Weaviate + news sentiment tagging | Utkarsh |
| Qualitative PD notes portal | Pillar 2 primary | PD Transcript Agent: typed notes + Whisper audio → NER + risk adjustment | Ankit |
| CAM generation (Five Cs) | Pillar 3 | CAM Generator Agent: python-docx, evidence-cited, Five Cs structure | Utkarsh |
| Loan limit suggestion | Pillar 3 | Limit = requested × (1 - risk_score) with floor/ceiling logic | Utkarsh |
| Risk premium suggestion | Pillar 3 | Rate = base_rate + (risk_score × 4.0) bps | Utkarsh |
| Explainable rejection reason | Pillar 3 / Evaluation | SHAP global + LIME case-specific + top 3 evidence citations in CAM | Utkarsh |
| Indian context: GSTR-2A/2B/3B | Evaluation criterion | GST Agent: explicitly compares 2B (static) vs 3B for ITC discrepancy | Ankit |
| Indian context: CIBIL Commercial | Evaluation criterion | Doc Agent: parse CIBIL report; extract score, overdue, DPD history | Ankit |
| Scanned Indian PDF accuracy | Evaluation criterion | Tesseract + Indian currency normalizer + confidence threshold | Ankit |

HINGLISH: Yeh table PS ka cheater sheet hai. Har row ek PS requirement hai. Agar kuch is table mein nahi hai — usse build mat karo. Agar is table mein hai aur build nahi hua — woh blocker hai.

──────────────────────────────────────────────────────────────────────────────────────────

1.  UCSO MASTER SCHEMA v2.0  (FINALISE BEFORE ANY CODING)

⚠  NON-NEGOTIABLE: Freeze this schema on Day 0. No agent writes code until all 4 members sign off on this JSON. One mismatch = 3 hours of integration hell.

{
  "ucso_version": 1,
  "application_id": "uuid",

  "applicant": {
    "company_name": "", "pan": "", "gstin": "", "cin": "",
    "loan_amount_requested": 0, "loan_purpose": "", "industry_sector": ""
  },

  "compliance": {
    "status": "PENDING|PASS|FAIL",
    "missing_documents": [],
    "checked_at": "ISO8601"
  },

  "documents": {
    "files": [{
      "doc_id": "uuid",
      "type": "ANNUAL_REPORT|BANK_STMT|GST_RETURN|ITR|BOARD_MINUTES|RATING_REPORT|SHAREHOLDING|SANCTION_LETTER|CIBIL",
      "s3_key": "", "parsed": false, "confidence": 0.0,
      "extracted_fields": {},
      "provenance": {"page": 0, "section": ""},
      "parse_errors": []
    }]
  },

  "financials": {
    "revenue_annual": [], "ebitda_annual": [], "net_profit_annual": [],
    "total_debt": 0, "net_worth": 0, "interest_expense": 0, "principal_repayment": 0,
    "itr_taxable_income": 0, "advance_tax_paid": 0,
    "promoter_holding_pct": 0.0, "pledged_shares_pct": 0.0,
    "cibil_score": 0, "cibil_overdue_amt": 0, "cibil_dpd_months": 0
  },

  "derived_features": {
    "dscr": 0.0, "dscr_normalized": 0.0,
    "icr": 0.0, "icr_normalized": 0.0,
    "leverage": 0.0, "leverage_normalized": 0.0,
    "ccc": 0, "ccc_normalized": 0.0,
    "revenue_growth": 0.0, "revenue_growth_normalized": 0.0,
    "ebitda_margin": 0.0, "ebitda_margin_normalized": 0.0,
    "revenue_volatility": 0.0
  },

  "gst_analysis": {
    "gstr2b_vs_3b_discrepancy_pct": 0.0,
    "circular_trade_index": 0.0,
    "suspicious_cycles": [],
    "reconciliation_status": "OK|WARNING|FLAG",
    "itc_mismatch_flag": false
  },

  "bank_reconciliation": {
    "bank_credit_turnover": 0.0,
    "gst_reported_turnover": 0.0,
    "itr_reported_income": 0.0,
    "turnover_divergence_pct": 0.0,
    "revenue_inflation_flag": false,
    "round_trip_transactions": [],
    "avg_monthly_balance": 0.0,
    "bounce_count_last_12m": 0,
    "reconciliation_verdict": "OK|MISMATCH|INFLATION_SUSPECTED"
  },

  "mca_intelligence": {
    "company_status": "ACTIVE|STRIKE_OFF|DORMANT",
    "director_changes_last_2yr": [],
    "charges_registered": [],
    "new_charge_flag": false,
    "director_din_list": [],
    "last_agm_date": "",
    "defaulter_flag": false
  },

  "web_intel": {
    "promoter_news": [{
      "headline": "", "source_url": "", "credibility_score": 0,
      "sentiment_score": 0.0, "risk_contribution": 0.0,
      "published_at": "", "entity_tags": []
    }],
    "litigation_records": [{
      "case_no": "", "court": "", "case_type": "",
      "status": "", "severity": "LOW|MEDIUM|HIGH", "source": "SUREPASS|SCRAPE"
    }],
    "regulatory_flags": [],
    "sector_headwinds": [],
    "kb_query_timestamp": "",
    "kb_freshness_hours": 0
  },

  "pd_intelligence": {
    "transcript_text": "", "source_type": "AUDIO|TEXT",
    "entities_extracted": {}, "qualitative_flags": [],
    "risk_adjustment": 0.0, "pd_confidence": 0.0
  },

  "risk": {
    "score": 0.0,
    "band": "LOW|MEDIUM|HIGH|REJECT",
    "model_used": "LOGISTIC|XGBOOST|LGBM|RULE_FALLBACK",
    "model_version": "",
    "feature_vector": {},
    "shap_values": {},
    "lime_explanation": {},
    "top_risk_factors": [],
    "decision": "APPROVE|REJECT|REVIEW",
    "recommended_limit": 0,
    "recommended_rate_bps": 0.0,
    "rejection_reasons": [],
    "corrective_actions": []
  },

  "bias_checks": {
    "counterfactual_tested": false,
    "flip_features": [],
    "overweight_flags": []
  },

  "stress_results": {
    "scenarios": [
      {"name": "Revenue-20%", "dscr": 0.0, "verdict": ""},
      {"name": "Rate+2%", "dscr": 0.0, "verdict": ""},
      {"name": "Combined", "dscr": 0.0, "verdict": ""}
    ],
    "worst_case_dscr": 0.0,
    "survival_verdict": "SURVIVES|VULNERABLE|CRITICAL"
  },

  "ews_monitoring": {
    "enabled": false,
    "last_checked": "", "flags": [], "risk_drift": 0.0
  },

  "decision_confidence": {
    "score": 0.0,
    "data_completeness": 0.0,
    "extraction_confidence": 0.0,
    "kb_freshness_score": 0.0,
    "model_stability_score": 0.0,
    "formula": "0.30×data_completeness + 0.30×extraction_confidence + 0.20×kb_freshness + 0.20×model_stability"
  },

  "cam_output": {
    "s3_key": "", "cma_s3_key": "",
    "generated_at": "", "five_cs": {}
  },

  "human_notes": {"notes": []},
  "audit_log": []
}

⚠  camelCase vs snake_case: Spring Boot ObjectMapper MUST be configured with SNAKE_CASE strategy. All field names must match exactly. Do a schema handshake test on Day 0.

⚠  Namespace Ownership Rule: Each agent PATCH only its own namespace key. Doc Agent touches: documents, financials. GST Agent touches: gst_analysis. Bank Recon touches: bank_reconciliation. NO exceptions.

──────────────────────────────────────────────────────────────────────────────────────────

2.  MATHEMATICAL ENGINE  (COMPLETE + FORMAL)

This section defines ALL formulas with normalization bounds, outlier handling, and sentiment computation. This is the answer to 'walk me through your logic'.

2.1  Feature Normalization Strategy

All features must be normalized to [0, 1] before weighted summation. Raw values are stored separately in derived_features. Normalized values are stored in derived_features.*_normalized.

# Normalization bounds (define in risk-agent/normalization.py)
FEATURE_BOUNDS = {
    # (raw_min, raw_max, risk_direction)
    # risk_direction: 'inverse' = lower raw = higher risk
    #                 'direct'  = higher raw = higher risk
    "dscr":             (0.5,  2.5,  "inverse"),   # DSCR < 0.5 = max risk
    "icr":              (1.0,  5.0,  "inverse"),
    "leverage":         (0.0,  5.0,  "direct"),    # D/E > 5 = max risk
    "ccc":              (0,    180,  "direct"),     # CCC days > 180 = max risk
    "revenue_growth":   (-0.3, 0.4,  "inverse"),   # growth < -30% = max risk
    "ebitda_margin":    (-0.1, 0.4,  "inverse"),
    "gst_discrepancy":  (0.0,  0.5,  "direct"),    # discrepancy > 50% = max risk
    "circular_trade":   (0.0,  0.5,  "direct"),
    "litigation_count": (0,    10,   "direct"),
    "news_sentiment":   (-1.0, 1.0,  "inverse"),   # -1 = very negative = high risk
}

def normalize(raw_value, feat_name):
    lo, hi, direction = FEATURE_BOUNDS[feat_name]
    # Clip to bounds
    clipped = max(lo, min(hi, raw_value))
    ratio   = (clipped - lo) / (hi - lo)
    # Convert to risk score: inverse = 1-ratio gives risk
    return (1 - ratio) if direction == "inverse" else ratio

2.2  Weighted Risk Score

# Risk weights (must sum to 1.0)
WEIGHTS = {
    "dscr_normalized":          0.25,
    "leverage_normalized":      0.18,
    "revenue_growth_normalized":0.12,
    "ebitda_margin_normalized": 0.10,
    "gst_discrepancy_norm":     0.12,
    "circular_trade_norm":      0.08,
    "litigation_norm":          0.10,
    "news_sentiment_norm":      0.05,
}
# Total = 1.00

def compute_risk_score(features: dict) -> float:
    score = sum(WEIGHTS[k] * features[k] for k in WEIGHTS if k in features)
    # Apply PD adjustment AFTER weighted sum
    pd_adj = features.get("pd_risk_adjustment", 0.0)
    return round(min(1.0, max(0.0, score + pd_adj)), 4)

# Band assignment
def assign_band(score: float) -> str:
    if score < 0.30: return "LOW"
    if score < 0.55: return "MEDIUM"
    if score < 0.75: return "HIGH"
    return "REJECT"

# Limit and rate
def compute_limit_and_rate(requested: float, score: float, base_rate_bps: float) -> tuple:
    limit     = requested * (1 - score * 0.6)    # max 60% haircut
    rate_bps  = base_rate_bps + (score * 400)    # max +400bps premium
    return round(limit, 2), round(rate_bps, 2)

2.3  Decision Confidence Formula

Judges WILL ask how confidence is computed. Answer must be precise and mathematical.

# decision_confidence/calculator.py

def compute_confidence(ucso: dict) -> dict:
    docs     = ucso.get("documents", {}).get("files", [])
    CRITICAL = ["ANNUAL_REPORT","BANK_STMT","GST_RETURN","ITR"]
    present  = [d for d in docs if d["type"] in CRITICAL and d["parsed"]]
    data_completeness = len(present) / len(CRITICAL)  # 0–1

    confidences = [d["confidence"] for d in docs if d["parsed"] and d["confidence"] > 0]
    extraction_confidence = sum(confidences)/len(confidences) if confidences else 0.0

    kb_hours = ucso.get("web_intel",{}).get("kb_freshness_hours", 9999)
    MAX_HOURS = 168  # 1 week
    kb_freshness_score = max(0.0, 1 - (kb_hours / MAX_HOURS))

    # model_stability: 1.0 if no drift detected, decrements on each drift event
    model_stability_score = 1.0 if not ucso.get("risk",{}).get("drift_detected") else 0.5

    # Weighted formula
    score = (0.30 * data_completeness
           + 0.30 * extraction_confidence
           + 0.20 * kb_freshness_score
           + 0.20 * model_stability_score)

    return {
        "score":                  round(score, 4),
        "data_completeness":      round(data_completeness, 4),
        "extraction_confidence":  round(extraction_confidence, 4),
        "kb_freshness_score":     round(kb_freshness_score, 4),
        "model_stability_score":  round(model_stability_score, 4),
        "formula": "0.30×DC + 0.30×EC + 0.20×KF + 0.20×MS"
    }

2.4  News Sentiment Computation

Currently news_sentiment = 0.10 in weight but had no computation logic. This is the formal definition.

# web-agent/sentiment.py
# pip install vaderSentiment
from vaderSentiment.vaderSentiment import SentimentIntensityAnalyzer

analyzer = SentimentIntensityAnalyzer()

def score_article(headline: str, body: str = "") -> dict:
    text     = f"{headline}. {body}"
    scores   = analyzer.polarity_scores(text)
    compound = scores["compound"]          # -1.0 to +1.0
    # Normalize to risk contribution (0=no risk, 1=max risk)
    risk_contribution = (1 - compound) / 2  # maps [-1,1] → [1,0]
    return {
        "sentiment_score":    round(compound, 4),
        "risk_contribution":  round(risk_contribution, 4),
        "label": "POSITIVE" if compound > 0.05 else "NEGATIVE" if compound < -0.05 else "NEUTRAL"
    }

def aggregate_news_sentiment(articles: list) -> float:
    if not articles: return 0.5   # neutral default
    return sum(a["risk_contribution"] for a in articles) / len(articles)

2.5  Weaviate Knowledge Scoring Pipeline

Defines embedding model, vectorizer, similarity threshold, and caching strategy.

# Embedding model: sentence-transformers/all-MiniLM-L6-v2 (384 dimensions, fast, free)
# Vectorizer module: text2vec-transformers (self-hosted in Docker)
# Similarity threshold: 0.75 (cosine) — articles below this are discarded

# weaviate-setup/schema.py
COLLECTIONS = {
    "NewsArticle": {
        "ttl_hours": 24,
        "properties": ["headline","body","source_url","credibility_score",
                       "sentiment_score","risk_contribution","published_at","entity_tags"]
    },
    "LitigationRecord": {
        "ttl_hours": 720,  # 30 days
        "properties": ["company_name","pan","case_no","court","case_type",
                       "status","severity","source","fetched_at"]
    },
    "RBICircular": {
        "ttl_hours": 2160, # 90 days
        "properties": ["circular_no","title","body","issued_date","sector_tags"]
    },
    "MCAFiling": {
        "ttl_hours": 720,
        "properties": ["cin","company_name","filing_type","filing_date",
                       "description","risk_flag"]
    }
}

# Query with threshold
def query_kb(client, collection: str, query_text: str, company_name: str) -> list:
    result = (
        client.query
        .get(collection, ["headline","risk_contribution","source_url","credibility_score"])
        .with_near_text({"concepts": [query_text, company_name]})
        .with_where({"path":["credibility_score"],"operator":"GreaterThan","valueNumber":2})
        .with_limit(10)
        .with_additional(["certainty"])  # certainty = cosine similarity
        .do()
    )
    hits = result["data"]["Get"][collection]
    # Filter by threshold
    return [h for h in hits if h["_additional"]["certainty"] >= 0.75]

──────────────────────────────────────────────────────────────────────────────────────────

3.  AGENT DEFINITIONS  (ALL 13 AGENTS — COMPLETE CONTRACTS)

Each agent has: Event Trigger, Input Namespaces, Output Namespaces, Core Logic, Error Codes, Retry Policy.

Agent: 1. Compliance Agent  [Owner: Ankit]

TRIGGER: Trigger Event: application_created

READS: Input Namespaces: applicant

WRITES: Output Namespaces: compliance

LOGIC: Check required documents: ANNUAL_REPORT, BANK_STMT, GST_RETURN, ITR must be present. Generate missing_documents list.

ERRORS: DOCS_MISSING → emit checklist + notify frontend via WebSocket

Agent: 2. Document Intelligence Agent  [Owner: Ankit]

TRIGGER: Trigger Event: docs_uploaded, compliance_passed

READS: Input Namespaces: documents (S3 keys)

WRITES: Output Namespaces: documents, financials

LOGIC: Parse all uploaded PDFs: pdfplumber for digital, Tesseract for scanned. Extract financials with confidence + provenance. Normalize Indian numbers.

ERRORS: PARSE_LOW_CONF (<0.6) → flag for human review. PARSE_FAIL → retry with alternate parser once.

Agent: 3. GST Reconciliation Agent  [Owner: Ankit]

TRIGGER: Trigger Event: parsing_completed

READS: Input Namespaces: documents (GST files)

WRITES: Output Namespaces: gst_analysis

LOGIC: Compare GSTR-3B ITC claimed vs GSTR-2B auto-populated. Compute discrepancy %. Build networkx graph for circular trading. Detect cycles ≤4 nodes.

ERRORS: GST_PARSE_FAIL → flag gst_analysis.reconciliation_status=ERROR. Do not block pipeline.

Agent: 4. Bank Reconciliation Agent  [Owner: Ankit]

TRIGGER: Trigger Event: parsing_completed

READS: Input Namespaces: documents (bank stmts), gst_analysis, financials

WRITES: Output Namespaces: bank_reconciliation

LOGIC: Extract monthly credit/debit entries from bank statements. Sum annual credit turnover. Compare: bank_turnover vs gst_turnover vs itr_income. Detect round-trip transactions. Count bounces.

ERRORS: BANK_PARSE_FAIL → set reconciliation_verdict=UNKNOWN. Do not block pipeline.

Agent: 5. MCA Intelligence Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: parsing_completed

READS: Input Namespaces: applicant.cin, applicant.pan

WRITES: Output Namespaces: mca_intelligence

LOGIC: Query mca.gov.in or MCA21 API with CIN. Extract: company_status, director changes in last 2 years, new charges registered. Set flags.

ERRORS: MCA_FETCH_FAIL → use Weaviate MCAFiling collection snapshot. Log KB_STALE warning.

Agent: 6. Web Intelligence Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: gst_completed, bank_recon_completed

READS: Input Namespaces: applicant, gst_analysis

WRITES: Output Namespaces: web_intel

LOGIC: Query Weaviate KB for news/litigation. Score articles with VADER sentiment. Surepass eCourt API for litigation. Preloaded RBI circulars for sector headwinds. Credibility filter ≥2.

ERRORS: SCRAPE_TIMEOUT → use KB snapshot. LOW_CONFIDENCE (<0.75 cosine) → discard article.

Agent: 7. PD Transcript Agent  [Owner: Ankit]

TRIGGER: Trigger Event: pd_submitted

READS: Input Namespaces: human_notes

WRITES: Output Namespaces: pd_intelligence

LOGIC: Audio: Whisper transcription. Text: direct. spaCy NER for entities. Keyword risk adjustment: HIGH +0.10, MEDIUM +0.05, POSITIVE -0.05.

ERRORS: WHISPER_FAIL → accept text fallback. NER_FAIL → log warning, use raw transcript.

Agent: 8. Model Selector Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: web_intel_completed, mca_completed

READS: Input Namespaces: derived_features

WRITES: Output Namespaces: risk.model_used

LOGIC: Feature count and distribution check. <50 samples→Logistic, tabular→XGBoost, mixed→LightGBM. Load pre-trained .pkl from S3.

ERRORS: MODEL_NOT_FOUND → fallback RULE_FALLBACK, set risk.model_used accordingly.

Agent: 9. Risk Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: model_selected

READS: Input Namespaces: derived_features, gst_analysis, bank_reconciliation, web_intel, pd_intelligence

WRITES: Output Namespaces: risk

LOGIC: Apply normalization. Compute weighted score. Add PD adjustment. Assign band. Compute limit+rate. Run SHAP. Run LIME. Store top 3 factors + rejection reasons.

ERRORS: SHAP_FAIL → continue without SHAP, log warning. LIME_FAIL → continue without LIME.

Agent: 10. Bias Agent  [Owner: Ankit]

TRIGGER: Trigger Event: risk_generated

READS: Input Namespaces: risk, derived_features

WRITES: Output Namespaces: bias_checks

LOGIC: For each top-3 SHAP feature: set to median, recompute score. If decision flips→add to flip_features, set overweight_flags.

ERRORS: BIAS_COMPUTE_FAIL → log error, set counterfactual_tested=false. Do not block CAM.

Agent: 11. Stress Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: risk_generated

READS: Input Namespaces: derived_features, financials

WRITES: Output Namespaces: stress_results

LOGIC: Run 3 scenarios: Revenue-20%, Rate+2%, Combined. Recalculate DSCR for each. Assign verdict per scenario and worst-case overall.

ERRORS: STRESS_COMPUTE_FAIL → set all verdicts=UNKNOWN. Do not block CAM.

Agent: 12. CAM Generator Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: bias_completed AND stress_completed (counter=2)

READS: Input Namespaces: ALL namespaces

WRITES: Output Namespaces: cam_output

LOGIC: Generate python-docx CAM: Five Cs. Every claim cites UCSO source (page+confidence). Rejection: add corrective actions. Generate CMA 3-year projections. Upload to S3.

ERRORS: CAM_UPLOAD_FAIL → retry 2× with backoff. CAM_EMPTY → log and alert frontend.

Agent: 13. Monitor/Self-Heal Agent  [Owner: Utkarsh]

TRIGGER: Trigger Event: ALL events (subscriber)

READS: Input Namespaces: ALL namespaces (read-only)

WRITES: Output Namespaces: audit_log

LOGIC: Continuously check: confidence thresholds, model drift, KB staleness, infinite loops. Switch to safe model on drift. Trigger KB refresh on stale.

ERRORS: INFINITE_LOOP → circuit breaker after 3 repeats of same event. DRIFT → alert + fallback.

──────────────────────────────────────────────────────────────────────────────────────────

4.  GAP FIXES  (4 CRITICAL GAPS ADDRESSED)

GAP 1: Bank Statement Reconciliation (NEW Agent Logic)

PS explicitly demands: cross-leverage GST returns against bank statements to identify revenue inflation. This was entirely missing. Now formalized.

# bank-recon-agent/reconciliation.py

def reconcile_bank_vs_gst(bank_statements: list, gst_returns: list, itr_income: float) -> dict:
    # Step 1: Sum all bank credit entries (exclude inter-account transfers)
    EXCLUDE_KEYWORDS = ["TRF","NEFT TRF","RTGS TRF","IMPS TRF","OWN ACCOUNT"]
    bank_credit_total = sum(
        entry["credit_amount"] for stmt in bank_statements
        for entry in stmt["transactions"]
        if entry["type"] == "CREDIT"
        and not any(kw in entry.get("narration","").upper() for kw in EXCLUDE_KEYWORDS)
    )

    # Step 2: Sum GST reported turnover (from GSTR-1 or 3B)
    gst_turnover = sum(r.get("total_taxable_turnover", 0) for r in gst_returns)

    # Step 3: Divergence calculation
    if gst_turnover > 0:
        divergence = abs(bank_credit_total - gst_turnover) / gst_turnover
    else:
        divergence = 1.0   # max mismatch if GST = 0

    # Step 4: Revenue inflation flag
    inflation_flag = bank_credit_total > gst_turnover * 1.3

    # Step 5: Detect round-trip transactions (same amount in+out within 3 days)
    round_trips = detect_round_trips(bank_statements, window_days=3)

    # Step 6: Bounce count
    bounces = sum(1 for stmt in bank_statements
                  for t in stmt["transactions"]
                  if "BOUNCE" in t.get("narration","").upper()
                  or "RETURN" in t.get("narration","").upper())

    verdict = "OK"
    if divergence > 0.30 or inflation_flag: verdict = "INFLATION_SUSPECTED"
    elif divergence > 0.15: verdict = "MISMATCH"

    return {
        "bank_credit_turnover":  round(bank_credit_total, 2),
        "gst_reported_turnover": round(gst_turnover, 2),
        "itr_reported_income":   itr_income,
        "turnover_divergence_pct": round(divergence * 100, 2),
        "revenue_inflation_flag": inflation_flag,
        "round_trip_transactions": round_trips,
        "bounce_count_last_12m": bounces,
        "reconciliation_verdict": verdict
    }

GAP 2: MCA Filing Ingestion (NEW Pipeline)

PS lists MCA filings as External Intelligence. Weaviate had MCAFiling class but no ingestion logic. Formalized below.

# mca-agent/mca_pipeline.py
import requests, time

MCA_SEARCH_URL = "https://www.mca.gov.in/mcafoportal/viewCompanyMasterData.do"

def fetch_mca_data(cin: str, company_name: str) -> dict:
    # Primary: MCA21 REST API (if available at hackathon)
    # Fallback: Surepass MCA API  OR  pre-seeded Weaviate snapshot

    try:
        # Surepass MCA Director API
        resp = requests.post(
            "https://kyc-api.surepass.io/api/v1/company-details/mca-basic",
            json={"id_number": cin},
            headers={"Authorization": f"Bearer {SUREPASS_TOKEN}"},
            timeout=10
        )
        data = resp.json().get("data", {})
        return {
            "company_status":          data.get("company_status", "UNKNOWN"),
            "director_changes_last_2yr": extract_director_changes(data),
            "charges_registered":       data.get("charges", []),
            "new_charge_flag":          has_new_charge(data),
            "last_agm_date":            data.get("last_agm_date",""),
            "defaulter_flag":           data.get("in_defaulter_list", False)
        }
    except Exception as e:
        # Fallback: Query Weaviate MCAFiling collection
        return query_mca_from_weaviate(company_name)

def extract_director_changes(data: dict) -> list:
    directors = data.get("directors", [])
    from datetime import datetime, timedelta
    cutoff = datetime.now() - timedelta(days=730)
    return [
        {"din": d["din"], "name": d["name"], "change_type": d.get("change_type","APPOINTMENT"),
         "date": d.get("date", "")}
        for d in directors
        if d.get("date") and datetime.strptime(d["date"],"%Y-%m-%d") > cutoff
    ]

GAP 3: Feature Normalization Documentation

Risk weight documentation existed but normalization bounds, outlier clipping, and data range assumptions were undefined. All defined in Section 2.1 above. Add outlier handling below.

# risk-agent/outlier_handler.py

def handle_outlier(feature_name: str, raw_value: float) -> float:
    # Clip to [mean ± 3σ] for training data. Hardcoded safe bounds for production.
    SAFE_BOUNDS = {
        "dscr":   (0.0, 5.0),
        "leverage": (0.0, 20.0),
        "revenue_growth": (-1.0, 5.0),
        "ccc": (-365, 365)
    }
    lo, hi = SAFE_BOUNDS.get(feature_name, (-1e9, 1e9))
    if raw_value < lo or raw_value > hi:
        # Log outlier for Monitor Agent
        print(f"OUTLIER DETECTED: {feature_name}={raw_value}, clipping to [{lo},{hi}]")
    return max(lo, min(hi, raw_value))

GAP 4: Decision Confidence Formula

Formula now formally defined in Section 2.3. Judge-ready answer: DC = 0.30×data_completeness + 0.30×extraction_confidence + 0.20×kb_freshness + 0.20×model_stability. Each component explained in Section 2.3.

──────────────────────────────────────────────────────────────────────────────────────────

5.  PHASE-WISE EXECUTION PLAN  (DAY-BY-DAY TO MARCH 10)

| Day | Phase | Task Owner | Goal / Deliverable |
| --- | --- | --- | --- |
| Day 1 (Mar 4) | 0 — Setup | ALL | Docker running. GitHub repo structure created. UCSO schema v2.0 finalised and committed. docker-compose.yml with all services. Everyone can run docker-compose up. |
| Day 1 (Mar 4) | 1 — Foundation | Sankalp | Spring Boot: UcsoEntity, UcsoService (PATCH namespace), Kafka producer, WebSocket broadcaster, File upload to MinIO. All REST endpoints working. |
| Day 1 (Mar 4) | 1 — Foundation | Devraj | React: ApplicationForm, FileUpload, WebSocketContext, LiveAgentFeed skeleton working. Can submit application and see it in Postgres. |
| Day 2 (Mar 5) | 2 — Core AI | Ankit | Compliance Agent + Doc Intelligence Agent: PDF parsing (pdfplumber + Tesseract), Indian number normalization, field extraction with confidence+provenance. Financials namespace populated. |
| Day 2 (Mar 5) | 2 — Core AI | Utkarsh | Weaviate schema setup. Pre-load RBI circulars and sample MCA data. Web Agent framework with KB query + sentiment scoring. Model Selector Agent skeleton. |
| Day 3 (Mar 6) | 2 — Core AI | Ankit | GST Agent: GSTR-2B vs 3B discrepancy. networkx circular trade graph. Bank Reconciliation Agent: bank_credit_turnover vs gst_turnover. Revenue inflation flag. |
| Day 3 (Mar 6) | 2 — Core AI | Utkarsh | MCA Agent: Surepass API integration. Web Agent complete: news scraping + sentiment + Weaviate storage. Surepass eCourt litigation API. |
| Day 3 (Mar 6) | 3 — Integration | ALL | Integration Checkpoint 1: Upload Mehta Textiles demo PDF → Doc Agent → GST Agent → Bank Recon → MCA → Web Agent → UCSO populated → UI shows live updates. |
| Day 4 (Mar 7) | 3 — Intelligence | Utkarsh | Risk Agent: full normalization + weighted score + SHAP + LIME. Model Selector picking XGBoost. Limit + rate calculation. |
| Day 4 (Mar 7) | 3 — Intelligence | Ankit | Bias Agent: counterfactual testing on top-3 features. PD Transcript Agent: spaCy NER + risk adjustment + Whisper integration. |
| Day 5 (Mar 8) | 3 — Intelligence | Utkarsh | CAM Generator: Five Cs structure, evidence citations, corrective actions, CMA projections. Stress Agent: 3 scenarios. EWS Agent skeleton. |
| Day 5 (Mar 8) | 4 — UI Polish | Devraj | RiskDashboard + SHAP chart + LIME panel. GSTGraph (force-directed). Stress simulator sliders. CAM viewer (mammoth.js). Replay Engine version selector. |
| Day 6 (Mar 9) | 4 — Integration | ALL | Integration Checkpoint 2: Full end-to-end pipeline with Mehta Textiles. All 13 agents fire. UCSO reaches v13+. CAM downloads. Replay works. |
| Day 7 (Mar 10) | 5 — Polish | ALL | Bug fixes. PD portal demo. Confidence score display. Demo run × 3. Answers to judge questions rehearsed. README and architecture diagram finalized. |

──────────────────────────────────────────────────────────────────────────────────────────

6.  KAFKA EVENT MAP  (FINAL — ALL 13 AGENTS)

Topic Name                → Published By          → Consumed By
─────────────────────────────────────────────────────────────────
application_created       → Spring Boot           → Compliance Agent
docs_uploaded             → Spring Boot           → Doc Intelligence Agent
compliance_passed         → Compliance            → Doc Intelligence Agent
compliance_failed         → Compliance            → WebSocket (notify user)
parsing_completed         → Doc Agent             → GST Agent, Bank Recon Agent
gst_completed             → GST Agent             → Web Agent
bank_recon_completed      → Bank Recon Agent      → Web Agent
mca_completed             → MCA Agent             → Web Agent (parallel)
features_ready            → Feature Deriver       → Web Agent
web_intel_completed       → Web Agent             → Model Selector
pd_submitted              → Spring Boot           → PD Transcript Agent
pd_completed              → PD Agent              → Risk Agent (optional enrichment)
model_selected            → Model Selector        → Risk Agent
risk_generated            → Risk Agent            → Bias Agent, Stress Agent
bias_completed            → Bias Agent            → CAM prerequisite counter
stress_completed          → Stress Agent          → CAM prerequisite counter
cam_prereqs_met (counter=2)→ Spring Boot logic    → CAM Generator Agent
cam_generated             → CAM Agent             → EWS Agent, Monitor Agent
ews_completed             → EWS Agent             → Monitor Agent (log)
─────────────────────────────────────────────────────────────────
agent_status              → ALL agents            → Spring Boot → WebSocket → UI

⚠  CAM Race Condition Fix: In Spring Boot: on receiving bias_completed OR stress_completed, increment a counter in Postgres (NOT UCSO). When counter == 2, publish cam_prereqs_met. This is the only safe way to prevent CAM starting early.

⚠  Kafka Consumer Config: Set auto.offset.reset=latest during development. Set enable.auto.commit=false and commit only on successful UCSO update to prevent duplicate processing.

──────────────────────────────────────────────────────────────────────────────────────────

7.  MASTER ERROR REGISTRY  (22 CRITICAL ERRORS)

| Owner | Code | Error | Fix |
| --- | --- | --- | --- |
| ALL | C1 | Full UCSO PUT overwrite | Use PATCH /namespace/{ns} only. Never PUT full UCSO. |
| ALL | C2 | camelCase/snake_case mismatch | Configure Spring Boot ObjectMapper: SNAKE_CASE globally. Test on Day 0. |
| ALL | C3 | Docker localhost unreachable | Use service names: backend:8080, kafka:9092. Not localhost in Docker network. |
| ALL | C4 | UCSO schema version conflict | Freeze schema Day 0. Any schema change = team sync + version bump. |
| Sankalp | S1 | Kafka duplicate consumer group | Unique group-id per agent. doc-agent-group, gst-agent-group etc. |
| Sankalp | S2 | WebSocket 64KB frame limit | setMaxTextMessageBufferSize(512*1024) in WebSocket config. |
| Sankalp | S3 | File upload 1MB limit | spring.servlet.multipart.max-file-size=50MB in application.yml |
| Sankalp | S4 | Postgres JSONB Hibernate error | Add hibernate-types-60. @Type(JsonBinaryType.class) on ucso_data field. |
| Sankalp | S5 | CAM counter race condition | Use atomic DB counter for CAM prerequisites, not UCSO. Publish event only at count==2. |
| Ankit | A1 | Tesseract binary missing | Dockerfile: RUN apt-get install -y tesseract-ocr tesseract-ocr-eng |
| Ankit | A2 | Indian ₹ number parsing | normalize_indian_number(): strip ₹, handle lakh/crore commas before float(). |
| Ankit | A3 | Empty GST graph | Check G.number_of_edges() > 0 before nx.simple_cycles(). Return empty list if no edges. |
| Ankit | A4 | Bank statement narration noise | Filter EXCLUDE_KEYWORDS for inter-account transfers. Do not include in turnover total. |
| Ankit | A5 | Whisper download at demo | Pre-download: whisper.load_model('base'). Cache at ~/.cache/whisper/ before hackathon. |
| Utkarsh | U1 | SHAP+XGBoost version mismatch | Pin: xgboost==2.0.3 shap==0.44.0 in requirements.txt |
| Utkarsh | U2 | LIME non-determinism | Set random_state=42 in LimeTabularExplainer. Always. |
| Utkarsh | U3 | Weaviate class already exists | Check schema.exists() before create. Wrap in try/except. |
| Utkarsh | U4 | MCA API auth failure | Pre-seed Weaviate with 1-week-old MCA snapshot as fallback. Always have DEMO_MODE=true option. |
| Utkarsh | U5 | CAM python-docx empty file | Check cam.docx file size > 5KB before S3 upload. Retry once on failure. |
| Utkarsh | U6 | Model .pkl not found in S3 | try/except on model load. Fallback to RULE_FALLBACK. Never crash workflow. |
| Devraj | D1 | CORS blocking | @CrossOrigin on all controllers OR global CorsConfiguration bean. |
| Devraj | D2 | WebSocket disconnect on re-render | Store STOMP client in React Context using useRef, not useState. |

──────────────────────────────────────────────────────────────────────────────────────────

8.  FEATURE PRIORITY MATRIX

| MUST HAVE (Evaluation-Critical) | SHOULD HAVE (Differentiator) | NICE TO HAVE (Bonus) |
| --- | --- | --- |
| • PDF parsing: digital+scanned • GST 2B vs 3B reconciliation • Bank stmt reconciliation • Revenue inflation detection • Circular trade graph • MCA filing ingestion • Surepass eCourt litigation • CAM: Five Cs + evidence • SHAP explainability • Limit + rate calculation • Indian number/context handling • PD notes portal | • LIME case-specific explanation • Bias counterfactual check • Stress simulator (3 scenarios) • PD Whisper audio • Decision confidence score • Replay Engine • Rejection corrective actions • EWS monitoring • Weaviate semantic scoring • News sentiment VADER | • CMA 3-year projections • Account Aggregator mention • Temporal workflow UI • Prometheus/Grafana • CIBIL report parsing • Shareholding pattern extraction • Board meeting minutes NER |

──────────────────────────────────────────────────────────────────────────────────────────

9.  DEMO PREPARATION  (March 10)

Demo Company: Mehta Textiles Pvt Ltd

GSTIN: 27AADCM1234F1ZY | PAN: AADCM1234F | CIN: U17100MH2010PTC123456

Financials: Revenue ₹45Cr, EBITDA ₹6.5Cr, Debt ₹28Cr → DSCR≈1.15 (borderline)

Bank: Credit turnover ₹52Cr vs GST turnover ₹45Cr → 15.5% divergence (MISMATCH verdict)

GST: 12% 2B-3B discrepancy + 3-party circular cycle

MCA: 1 director change in last 18 months, 1 new charge of ₹8Cr

News: 'Textile sector import duty headwinds 2025' + minor court case (low severity)

PD: 'Factory at 70% capacity. Expansion planned Q3. No succession plan disclosed.'

Why borderline: System shows full logic chain not just auto-approve = judges see everything

5-Minute Demo Script

| Time | Speaker | Show |
| --- | --- | --- |
| 0:00–0:30 | Any | Problem: Indian banks take 3 weeks. Trinetra does it in 3 minutes. |
| 0:30–1:30 | Devraj | Submit form → upload PDFs → Live Agent Feed lights up: Compliance → Doc → GST → Bank Recon → MCA → Web |
| 1:30–2:30 | Utkarsh | SHAP chart: DSCR +25%, Leverage +18%, Bank Mismatch +12%. LIME: 'For Mehta, bank divergence drove 12% of rejection score' |
| 2:30–3:15 | Ankit | GST graph: 3-party circular cycle highlighted. Bias Agent: 'Remove litigation → DSCR alone would APPROVE' |
| 3:15–4:00 | Devraj | Stress: Revenue -20% → DSCR drops from 1.15 to 0.88 → VULNERABLE. Combined scenario → CRITICAL |
| 4:00–5:00 | Any | Open CAM: Five Cs, every number cited with page. Replay: rewind to v3 before web agent ran. Confidence score: 0.78 |

Judge Q&A — Prepared Answers

Q1: Q: How is bank reconciliation different from GST reconciliation? A: GST reconciliation checks ITC claims (tax side). Bank reconciliation checks revenue inflation (turnover side). Both cross-validate the same company from different angles.

Q2: Q: What is circular trading exactly? A: A sells to B, B sells to C, C sells back to A — inflating revenue with no real business. We detect this using directed graph cycles in transaction data.

Q3: Q: How do you rank news relevance? A: We embed articles using all-MiniLM-L6-v2 (384d vectors), query Weaviate with cosine similarity threshold 0.75. Articles below 0.75 similarity are discarded regardless of content.

Q4: Q: How is confidence score calculated? A: DC = 0.30×data_completeness + 0.30×extraction_confidence + 0.20×kb_freshness + 0.20×model_stability. Every component is a 0-1 number with defined formulas.

──────────────────────────────────────────────────────────────────────────────────────────

END OF FINAL EXECUTION PLAN v3.0

This document is the complete, gap-fixed, PS-aligned execution blueprint for Team Trinetra. All 4 critical gaps are addressed. All 13 agents are defined. All errors are pre-catalogued. Build sequence is locked to March 10 deadline.

HINGLISH: Ab koi gap nahi hai. Bank reconciliation hai. MCA parsing hai. Maths define hai. Confidence formula hai. Weaviate scoring pipeline hai. Yeh document freeze karo. UCSO schema Day 1 pe sign-off karo. Phir sirf execute karo. All the best Team Trinetra! 🕉